## Slide 1
AI Meeting
Communication Coach
A speaker-aware desktop assistant
Initial project presentation
Sneha Neupane (Student ID: 900008705)
ITNET312A Major Individual Project
TAFE NSW Higher Education
Notes: Hello, I am Sneha Neupane. My project is an AI Meeting Communication Coach, a desktop assistant intended to support users during online meetings and help them reflect on their participation afterwards. This presentation introduces the problem, the proposed design and the development plan. I will also explain the progress reported at the end of Week 4 and how I plan to evaluate the final prototype.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: cover, 1 and 6.

## Slide 2
The communication problem
The project addresses two needs in virtual meetings.
02
Keeping track of the discussion
Key points and action items can be missed during a busy discussion.
Questions may remain unanswered as the meeting moves on.
Understanding participation
Participants need feedback on speaking time and turn-taking.
A meeting record alone may offer limited guidance on how to improve.
Project aim: live meeting support and feedback to improve participation.
Notes: The project plan identifies two gaps. First, listening, thinking and taking notes at the same time can make it difficult to retain key points or notice an unanswered question. Second, participants need useful feedback on how they contribute to a meeting. The project therefore combines live assistance with a later participation review. This is the motivation for the proposed prototype, rather than a claim that every existing meeting tool lacks these capabilities.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 1.

## Slide 3
Proposed solution and scope
A macOS desktop overlay that captures microphone and system audio.
03
Core requirements
Live transcript with speaker labels
Key points, action items and question support
Always-on-top overlay with global hotkeys
Screen-share masking to be verified across meeting apps
Additional features
Optional PDF or DOCX reference context
Post-meeting participation measures and coaching
Stored results for comparison across meetings
Capture starts locally. Cloud APIs provide transcription and reasoning.
Notes: The application is a desktop overlay, so it does not require a separate recording bot to join the meeting. The must-have requirements are audio capture, a live speaker-labelled transcript, live insights and the overlay controls. Document context and post-meeting coaching are should-have requirements. Cross-meeting comparison is a could-have requirement, although Goal 5 schedules a two-meeting comparison for Week 9. The primary platform is macOS. The plan also mentions a later Windows port, which remains deferred. Users still need consent for test recordings and clarity about the cloud processing.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 2.1, 3, 6 and 8.

## Slide 4
Project goals and milestones
The plan links each goal to a delivery week and a verification method.
04
Goal | Due | Target
Live capture and transcript | Week 5 | Speaker labels and token latency below 400 ms
Overlay controls | Week 5 | Masking and hotkey checks on Zoom, Teams and Meet
Document context | Week 6 | Relevant chunks tested against five documents
Live insight generation | Week 7 | Refresh within 15 s and flag ≥75% of unanswered questions
Coaching and comparison | Week 9 | Speaker measures and a comparison across two meetings
Throughout: warning-free static analysis and unit tests for parsing and relevance logic.
Notes: These are planned targets, not measured achievements. By Week 5, the project aims to deliver reliable audio capture, speaker-labelled transcription and working overlay controls. Document grounding follows in Week 6. Live insights follow in Week 7, with the aim of flagging at least 75 percent of unanswered questions in annotated meetings. By Week 9, the goal is to calculate participation measures and compare a speaker across at least two meetings. Static analysis and unit tests continue throughout all twelve weeks.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 2.3 and 3.

## Slide 5
System workflow
Six stages connect meeting audio with live assistance and later coaching.
05
Stage | Processing | Output
1. Audio capture | Native Swift services on macOS | Microphone and system audio
2. Speech recognition | Deepgram Nova-2 cloud API | Transcript, timestamps and speaker labels
3. Context building | Local transcript and document matching | Rolling context with relevant document chunks
4. Reasoning | Google Gemini cloud API | Structured suggestions, actions and questions
5. Live overlay | Flutter desktop interface | Insight cards and user controls
6. Coaching and history | Speaker measures and planned storage | Participation review and meeting comparison
Notes: This table summarises the six-stage architecture in Figure 1 of the project plan. Audio starts with local microphone and system capture. Deepgram provides transcription and speaker labels. The application builds a rolling transcript and selects relevant sections from uploaded documents. Gemini then produces structured output for the live overlay. The later coaching stage will calculate speaking time, turn counts and interruptions, and support comparison across meetings. The system therefore combines local processing with two cloud services. The JSON parser is reported as implemented, while the complete live insight engine remains planned.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 1, Figure 1, 2.2, 4.3 and 6.

## Slide 6
Development approach and technology
A solo iterative project with a visible increment each week.
06
Development method
Plan one weekly increment against the milestones.
Build and test small features in separate layers.
Log progress before the next work session.
Review scope with the supervisor fortnightly.
Selected technology
Flutter, Dart and Swift
Desktop interface and native macOS services
Deepgram and Gemini 2.5 Flash
Speech recognition and structured insights
Riverpod for state management
GitHub Actions for automated checks
Notes: Because this is an individual project, the plan uses a simple weekly development cycle instead of a full team Scrum process. The student performs the development, testing and documentation. A supervisor reviews progress every two weeks. Each feature separates data services, domain models, state management and presentation. Swift handles native audio and window behaviour, while Flutter and Dart provide the interface. Riverpod manages application state. The plan selects Deepgram Nova-2 and Gemini 2.5 Flash for speech recognition and reasoning. Automated checks accompany manual testing on physical macOS hardware.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 4.1–4.5.

## Slide 7
Progress reported at the end of Week 4
The core macOS workflow is working, with reliability checks still in progress.
07
Working features
Microphone and system audio capture
Live transcription and overlay modes
Settings screen for API keys
Document upload and relevance matching
Meeting history with CSV export
Current refinement
Speaker labels when people talk over each other
Document relevance against five sample files
Milestone verification of latency and screen-share masking
Next development: live insights, participation coaching and cross-meeting comparison.
Notes: The project plan reports that audio capture, live transcription, the overlay, API settings, document upload and meeting history with CSV export already work end to end on macOS. Requirements analysis and the architecture and interface design are complete. The current refinement focuses on speaker labels during overlapping speech and matching relevant document content. Formal milestone evidence is still required for latency and platform behaviour. The insight engine, coaching analytics and Graphify comparison remain planned. These status statements reflect the supplied report at the end of Week 4.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 6.

## Slide 8
Twelve-week delivery plan
Status shown as reported at the end of Week 4.
08
Weeks | Main work | Status
1–2 | Requirements and review of existing tools | Complete
2–3 | Architecture and interface design | Complete
3–5 | Audio, transcription and overlay | In progress
5–6 | Document upload and context grounding | In progress
6–7 | Live insights and question alerts | Planned
8–9 | Coaching, Graphify and meeting comparison | Planned
10–11 | Annotated meetings and evaluation | Planned
12 | Final report and demonstration | Planned
Notes: The schedule covers twelve weeks from the charter start date. The first four weeks establish requirements, design and the core macOS implementation. Weeks 5 to 7 focus on reliability, document grounding and the live insight engine. Coaching and cross-meeting comparison follow in Weeks 8 and 9. Weeks 10 and 11 are reserved for evaluation, with the final report and demonstration in Week 12. The plan reports document work ahead of its scheduled phase. A Windows port is mentioned as deferred work and should not displace the primary macOS milestones.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 6 and 8.

## Slide 9
Testing and success measures
Consenting participants will provide meetings for manual annotation and comparison.
09
Measure | Acceptance target | Evidence
Transcription latency | Below 400 ms | Latency log from a 10-minute test call
Live insight delay | Within 15 seconds | Transcript and insight timestamps
Unanswered questions | At least 75% correctly flagged | Manual question annotations
Speaking time | Within 10% of manual measurement | Stopwatch comparison per speaker
Stability | 30-minute meeting without a crash | macOS test run and logs
Overlay masking | Hidden in each platform test | Zoom, Teams and Google Meet checks
Notes: Evaluation will combine measured technical performance with manual review. Transcription latency will be logged during a ten-minute call. Live insights should appear within fifteen seconds of the relevant conversation point. At least 75 percent of manually identified unanswered questions should be flagged. Speaking time should be within ten percent of a manual measurement, and the application should run for thirty minutes without crashing. The overlay must also be tested separately on Zoom, Teams and Google Meet. The plan describes the question metric both as accuracy and correctly flagged questions. Before evaluation, the annotation protocol should define the denominator and also record false alerts.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 2.3, 3 and 7.

## Slide 10
Main risks and responses
Speaker identification is the highest active risk in the current implementation.
10
Risk | Planned response
Overlapping speech causes incorrect speaker labels | Tune diarisation with real meeting audio and use a fallback label when confidence is low.
Live insights arrive too late | Use short prompts, a 12–15 second analysis interval and end-to-end latency logs.
AI output is malformed or inaccurate | Use structured JSON and fallback parsing. Present suggestions for user review.
Windows support exceeds the available time | Prioritise macOS delivery and defer the Windows port behind a shared interface.
Parsing checks handle output format. Evaluation must also check whether suggestions are correct.
Notes: Overlapping speech can cause speaker labels to change or be assigned incorrectly, which also affects later participation measures. The plan proposes testing and tuning, with a fallback label where confidence is low. Delayed insights require short prompts and measured latency because a twelve-to-fifteen-second polling interval alone cannot guarantee delivery within fifteen seconds. Structured JSON and fallback parsing help the application handle malformed responses, but they do not establish that the content is accurate. User review and annotated evaluation are still necessary. The final risk is scope pressure from Windows support, so macOS remains the priority.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 8, with evaluation implications from 7.

## Slide 11
Data handling and participant consent
The project combines local capture with named cloud services.
11
Use consenting participants for recorded test meetings.
Explain that audio goes to Deepgram and selected transcript or document context goes to Gemini.
Keep API keys out of source code and limit shared meeting data to what the task needs.
Agree how long test recordings, transcripts and coaching results will be retained.
Proposed improvement before broader testing
Store API keys in the operating system’s secure credential store.
Notes: The plan states that test meetings will involve consenting classmates or colleagues. The application captures audio locally, but transcription and reasoning rely on Deepgram and Gemini, so participants should understand that relevant data leaves the device. The plan currently stores user-supplied API keys locally using shared_preferences and keeps them out of the repository. Local preferences should not be presented as secure credential storage. Moving keys to operating-system secure storage and agreeing a retention and deletion process are proposed improvements before broader testing. These two controls are additions for discussion, rather than features reported as already complete. Screen-share masking does not replace participant consent.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 4.3 and 5. Secure credential storage and explicit retention arrangements are proposed additions..

## Slide 12
Resources, responsibilities and budget
Estimated direct project cost: AUD 100–200.
12
People and equipment
Sneha Neupane
Developer, tester, project manager
and technical writer
Supervisor and test participants
Fortnightly advice and consented test meetings
Mac and development tools already owned
Cost item | AUD
Deepgram | 60–120
Gemini | 40–80
Hardware and tools | 0
Total | 100–200
Notes: This is a one-person project. I am responsible for development, testing, planning and writing. The supervisor provides advice through fortnightly reviews and agrees scope changes. Consenting classmates or colleagues support test meetings. The Mac and development tools are already available, so the estimated direct cost is API usage only. The plan estimates sixty to one hundred and twenty Australian dollars for Deepgram and forty to eighty dollars for Gemini. Together this gives an estimated total of one hundred to two hundred dollars. These are project budget estimates from the plan, not current vendor price quotations.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 5.

## Slide 13
Next steps and expected outcomes
The immediate focus is to complete the Week 5 verification.
13
Next milestones
Week 5: verify labels, latency and overlay behaviour.
Week 6: refine relevance against five documents.
Week 7: integrate and evaluate live insights.
Expected final deliverables
A demonstrable macOS prototype
Participation coaching and meeting comparison
An evaluation report and final demonstration
Questions and feedback
Notes: The next step is to confirm the Week 5 milestone through a measured call and platform tests. Document relevance testing follows in Week 6, before integrating the live insight engine in Week 7. The expected final outcome is a demonstrable macOS prototype that provides live assistance, followed by participation coaching and meeting comparison. The evaluation report will show which targets the prototype meets and where limitations remain. I welcome feedback on the scope, evaluation measures and the balance between live assistance and later coaching.
Source: Sneha Neupane, Project Plan / Early-Stage Implementation Report, “AI Meeting Communication Coach: A Speaker-Aware Desktop Assistant”, supplied project plan. Relevant sections: 3, 6, 7 and 9.